Goal Statement
Scheduling IT load on Servers such that Use of Non-renewable energy is reduced

Goal

Given a set of data centers, whenever a request is made, schedule that load to a Data center depending on following factors:
-minimize the power consumption cost
-minimize the use of non renewable energy

Gap Analysis

Currently there are algorithms present which could balance the load efficiently amongst the servers.
This project aims to improve upon the current process & include a “Renewable Energy” parameter during the job scheduling process so that the utilisation of non renewable energy is reduced.

Tools & Technology

Technology: Language : Python,Django (For forwarding and receving the request )
Library : Numpy,Pandas,Scipy,metaplot lib.,for machine learning to Predict Load	and Energy.
Model : KNN algorithm(For both Load and Energy pridiction).

 Tools :	Anaconda(Jupyter Notebook),Eclipse,Git,Latex;

Architecture

Milestones

1	Read and understand research work already done in this area	17 Jan, 2018
2	Data Collection	31 Feb, 2018
3	Data Visualisation	14 Feb, 2018
4	Create Prediction Model	07 March, 2018
5	Load Distribution Algo	21 March, 2018
6	Testing and Final touch	14 April, 2018

Predicted
Load-Energy
Pair

Historical Data

Load Prediction Module

Renewable Energy Prediction Module

Transmit to Master

Historical Data

Master

Receiving and Saving Module
Data from diff. Data Centers

Load-Energy pair from all Data Centers

Load Forwarding Module

Requests

Preferrable Server Selected and load forwarded